Anti Food Waste App

Detailed Specifications

- Project Summary

The Anti Food Waste App is a web application that helps users reduce food waste by tracking the food items they store at home. Users can add items to a virtual fridge, organize them by category, and receive notifications when items are close to expiring. Users can also mark items as shareable so that friends can see and claim them. The app allows users to create friend groups, share food based on preferences, and optionally publish items on social media to encourage community participation. The main goal of the system is to reduce food waste in a simple and enjoyable way.

- User roles

The app has only one type of user in the system, specifically a person who can create an account, manage fridge items, create groups, invite friends, share items and so on.

- User abilities

Users have certain actions that they can perfom, which fall in one of the following 3 categories: fridge and item management, group and sharing features and social features.

Fridge and item management:

- add food items to the fridge

- organize items by categories (dairy, meat etc.)

- edit information about previously added items

- delete items that they no longer have

- set an expiry date for each item

- receive notifications when an item is close to its expiry date

- mark items as shareable

Group and sharing features:

- create friend groups

- invite friends to join a group

- add lables for friends that represent food preferences such as vegetarian, allergies etc.

- make their shareable items visible to friends

- view shareable items posted by friends

- claim an item offered by a friend

Social features:

- share an item on social media platforms

- generate a public link for an item so that other people can see it

- Functional requirements

Authentication:

- the system must allow users to register with an email and password

- the system must allow users to log in and log out

- the system must securely store passwords

Item management:

- the system must allow users to create new items with a name, category, quantity, and expiry date

- the system must allow users to edit existing items

- the system must allow users to delete items

- the system must allow users to mark items as shareable or private

- the system must allow users to filter items by category

- the system must notify users a certain number of days before an item expires

Group management:

- the system must allow users to create groups with a name and optional description

- the system must allow users to invite other users by email

- the system must allow users to accept or decline invitations

- the system must allow group owners to remove members

- the system must allow users to specify food preferences for each friend

Sharing and claiming:

- the system must allow users to view shareable items from their groups

- the system must allow users to claim an item

the system must not allow two people to claim the same item at the same time

- the system must mark the item as claimed

Notifications:

- the system must detect items that are close to expiry

- the system must create notifications for the user about expiring items

- the system should optionally send email notifications

Social features:

- the system must allow generating a public link for an item

- the system should allow sharing an item on social media platforms

- UI Screens

Authentication:

- login page

- registration page

Main features:

- dashboard showing items close to expiry

- my Fridge page listing all items

- add Item page

- edit Item page

- item Details page

- notifications page

Groups and sharing:

- groups list page

- create group page

- group details page

- invite friend page

- shared items page

- claim item page

Social sharing:

- public item preview page

- Technology stack

Frontend: HTML,  CSS, Javascript

Backend: Node.js, Express.js

Database: SQLite

Tools: Git, GitHub

- System architecture summary

The system architecture is based on a clear separation of responsibilities between the frontend, backend, and database layers. The frontend interacts with the backend through REST API requests, allowing the user interface to remain simple and responsive while relying on the server for data processing. The backend manages the logic of the application and communicates directly with the database to store and retrieve all necessary information. User authentication is implemented either through sessions or JSON Web Tokens to ensure secure access to personal data. A background process runs on the server to periodically check for items that are close to their expiry date and generate notifications for users. Finally, the frontend presents all features through a clean and responsive interface that adapts smoothly to different devices.

- Conclusion

This document provides the complete detailed specifications needed for planning and building the Anti Food Waste App. It describes the purpose of the application, the features required, the behavior of the system, the data it stores, and the structure of the user interface. These specifications will guide the design phase, development phase, and testing phase of the project.

Project plan

1. Project Goals

The purpose of the plan is to define the steps needed to build the Anti Food Waste App from start to finish. The project goals are the following:

- create a working prototype of the app

- implement the main functional features (authentication, fridge management, groups, simple sharing)

- use a clean structure following the detailed specifications

- keep the project simple enough for a student project while still realistic

2. Timeline

The project timeline is structured around the three official deadlines of the course.

First deadline: 16.11.2025

Milestone: Project foundation

By this date, the goal is to complete all planning and set up the development environment.

The deliverables are the following:

- detailed specifications

- project plan

- GitHub repository created

Second deadline: 06.12.2025

Milestone: Functional RESTful service

This phase focuses on building the backend and delivering a working REST API.

The deliverables are the following:

- backend implemented using Node.js and Express

- SQLite database set up and connected

- working API endpoints for:

– user registration

– login and logout

– create, read, update, delete items

- simple authentication (session or token)

- API tested with Postman

- README with instructions on how to run the service

Final deadline: Last tutorial

Milestone: Complete application

The deliverables are the following:

- fully working application with complete frontend and backend

3. Task breakdown

3.1 Backend Tasks

- initialize Express project

- create database connection

- write SQL scripts for tables

- implement authentication system (simple)

- implement CRUD API for items

- implement group system (simplified, no real email sending required)

- implement share and claim logic

- implement notifications generator

3.2 Frontend Tasks

- create HTML pages

- write CSS for layout

- add JavaScript to call backend endpoints

- implement form submissions

- display lists of items dynamically

- update UI after actions (edit, delete, claim)

- display notifications

3.3 Git and Workflow

- create repository on GitHub

- make initial commit with folder structure

- commit after each feature (small commits)

- push progress regularly

- use branches only if comfortable; otherwise keep simple workflow

4. Conclusion

This project plan outlines all steps needed to complete the Anti Food Waste App. It provides a clear structure for tasks, deadlines, and deliverables, ensuring the project is manageable, organized, and achievable within the course timeline.